Holt Copse and Joel Park

Local Nature Reserve

Management Plan

revised May 2005

Management Plan Summary

This plan covers those areas of Joel Park and Holt Copse that together comprise the Joel Park and Holt Copse Local Nature Reserve. It does not include the areas of open parkland or play areas within Joel Park. The Plan comprises a series of general and specific recommendations which, taken as a whole, provide a means of achieving the overall plan objective

To balance the conflicting demands made upon the site by 	conservation and recreation

The area covered by the plan is mainly woodland and the plan recommendations are broadly that areas that have been coppiced in the past should be recoppiced on a regular basis, subject to certain provisions detailed in the recommendations, and areas of high forest that have not been managed in that way before should be left largely undisturbed.  Keep this policy?

The previously managed areas have seen a rampant growth of holly and laurel which has had the effect of making the woodland very dark and severely restricting the growth of other plant. The coppicing recommendations are designed to remove this unwanted growth, let in considerably more light and hence encourage regeneration of the hazel and other plant species.  Brambles now the main problem

The location of Holt Copse makes it a valuable community asset. The uncontrolled growth in recent decades has reduced this value by making the Copse dark and, too some extent, forbidding thereby restricting public access. The recommendations, by opening up the Copse in a controlled and managed fashion, will restore the public leisure and enjoyment potential that was evident in the past.  Up date; much better now, but must maintain it so

The Plan is a dynamic document that needs to be regularly reviewed in order to reflect management work done during the review period and take account of changing conservation and public aspirations. The next review should be in 2010.  Yes and revise 2015

Management Plan Review 2005

The original Management Plan of May 2001 contained a note to review the Plan and coppicing management in summer 2005. This review was undertaken by the Holt Copse Conservation Volunteers (HCCV) with the advice and guidance of Andy Glencross, Biodiversity Officer of Wokingham District Council Countryside Services, the author of the original Management Plan. The HCCV have been working in Holt Copse and Joel Park for the last six years with the authorization of Wokingham Town Council, owners of the site, and have effectively been the agents of WTC in the practical execution of much of the Management Plan.  Re word so correct as of 2009

The review ranged over all aspects of the Plan and work done in the Copse with the following broad conclusions and suggestions :-

- The general and specific objectives of the Plan were being adhered to and pursued and these objectives were endorsed for the future Think we are still doing this, and should continue to do so.

- The coppicing work was proceeding largely in accordance with the Plan timescale  Mostly done.  Your comments about further coppicing

- Known public reaction, which initially had a marked negative content, was now almost entirely favourable (although this may hide negative views not being voiced)  Generally favourable responses continuing e.g. after bluebell article in the WT

- The coppicing was having a noticeably beneficial effect on regeneration

- Coppicing has resulted in rampant bramble growth. Bramble clearance in the coppiced compartments should balance the natural energetic growth cycle with the need for visibility, particularly of the bluebells, for the public  A most important para!

- Regrowth of coppiced hazel was, as expected, less than would normally be achieved in a true coppice woodland due to the oak density Put this before the last item?

- Coppicing is opening up the woodland to such an extent that retention of islands of deciduous trees during the first coppicing phase to improve visual appearance was considered

- The hazel in some compartments was getting sparse and planting new hazel was recommended Some done; continue with?

- The practice of ‘dead hedging’ as a means of disposing of coppice material, providing new environments and preserving newly coppiced areas from public encroachment was endorsed  Up date – most rotting or rotted down now

These points are reflected where appropriate in the detailed management recommendations.

site details

Name : Holt Copse and  Joel Park (P)LNR

Area : 5.27ha	Grid Ref : SU804693

Ownership : Wokingham Town Council	owns the site freehold.

Local Planning Authority : Wokingham District Council

Conservation Status : Holt Copse itself (comps 1-8) is Ancient Semi-Natural woodland and has been designated a Wildlife Heritage Site. The remainder of the site (comps 9-13) is undesignated.

Access : The site has free open access throughout. There are access points from Holt Lane, Jubilee Lane and the Reading Road.

site description

Geology : The site lies on the boundary of  London Clay in the north and Bagshot beds in the south. Consequently there is a line of springs running east to west across the site.

Compartments 1-8 - Holt Copse : Should we formally change the names/numbers of compartments to fit Hilary’s map?Holt Copse consists of 2.7ha of Ancient Semi-Natural Woodland (listed in the English Nature Ancient Woodland Inventory 1995) and a Wildlife Heritage Site ( designated by BBOWT and Wokingham District Council  in the Local Plan Deposit Draft 1997). The copse lies entirely on the London Clay and is classified as NVC community W10 Quercus robur - Pteridium aquilinum - Rubus fruticosus woodland. See Appendix I for species  Should up date this and make a formal recommendation? list. The site has been actively managed as a coppice with standards within the last 50 years. In addition the site appears to have been planted with oaks at sometime in the 19th Century, the site contains even aged English oaks (Quercus robur) distributed over its entire area. These oaks are currently limiting the viability of coppice management of the hazel understory over much of the site.

Compartment 9 - Small Glade : This area forms an open area between the site two main woodland areas. The vegetation is dominated by bramble( Rubus fruticosus) towards the southwest and by grass species to the northeast. There was once a pond in this compartment, which lies entirely on bagshot beds.

Compartment 10 - High Forest area of Joel Park : This are of secondary woodland is dominated by mature English oak and beech (Fagus sylvatica) with a sparse shrub layer. It seems likely that it was planted at the same time that the copse was planted with oaks. The boundary adjacent to the Reading Road is formed by a planted hawthorn (Crataegus monogyna) hedge. This area is much drier than the copse and lies entirely on bagshot beds.

Compartment 11 & 12 - The "Triangle" : This area is dominated by willow (Salix sp.) scrub and bramble interspersed with grassy areas. A ditch runs along the western boundary. The area is damp throughout the year as it lies entirely on London Clay.

Compartment 13 - Large Glade : This area consists of an area of  wet grassland containing a good population of Cuckooflower (Cardamine pratensis) and a row of semi mature non-native red oaks (Quercus rubra).

site objectives

The main aim of this Management Plan is to : -

- To balance the conflicting demands made upon the site by conservation and recreation

This can be broken down into the following specific objectives : -

- To maintain and enhance the wildlife value of the site.

- To ensure that Holt Copse has achieved favourable or unfavourable recovering management status. We probably need advice from someone like Andy Glencross about this.  He is on leave until next Wednesday.

- To provide for quiet recreational use of the site by the general public.

- To provide an opportunity for involving the local community in countryside management.  Do we do enough of this?

- To investigate the site potential as an educational resource.  Ditto

Main Management Operations

suggest we discuss these on Monday

The policy for compartments 1 – 6 very simialr, and that for the other compartments should probably stay the same

(how do cancel Capitals in this document?!)

# Compartment 1 (0.36ha) – 	Present habitat: Coppice woodland

Desired habitat: Coppice woodland

# Mgt Recommendation    – 	To re-coppice this compartment in three roughly equal sections over 3 years (see coppice plan map).

- Monitor regeneration of coppiced hazel understory.

- Clear bramble growth from sections of the compartment  We know more about hazel regeneration now.

Note : This compartment was re-coppiced between 1999 and 2001.

Compartment 2 (0.41ha) –	Present habitat : Coppice woodland

Desired habitat: Coppice woodland

# Mgt Recommendation –	To re-coppice this compartment in four roughly equal sections over 4 years (see coppice plan map).

- Coppice compartment in four sections in winter of  2001/2, 2002/3, 2003/4 with the final section coppiced in winter 2006/7 after the hedge has achieved substantial growth  coppicing done, need a progress report and recs. for the future.

- Construct combination of dead and live hedge along boundary with Jubilee Avenue in winter 2001/2. ?????

- Plant extra hazel and hawthorn along boundary with Jubilee Avenue to create a hedge in winter of 2001/2. done

- Clear bramble growth from sections of the compartment   ??

# Compartment 3 (0.55ha) – 	Present habitat : Coppice woodland

Desired habitat : Coppice woodland

# Mgt Recommendation – 	To re-coppice this compartment in three roughly equal sections over 3 years (see coppice plan map).

- Coppice compartment in three sections in winter of 2005/6, 2006/7 & 2007/8.

- Leave drifts of deciduous trees during first coppicing

- Clear bramble growth from sections of the compartment

- Plant hazel whips in sparsely filled areas

All mostly done, so need fresh recs.

# Compartment 4 (0.20ha) – 	Present habitat : Coppice woodland

Desired habitat : High forest

Mgt Recommendation – 	Allow to develop into high forest in order to maintain screen for adjoining gardens.

- Remove and laurel and kill stumps in winter 2003/4.

- Monitor and remove seedlings of rhododendron and laurel annually.  Have never seen any Rhododendrons in the Copse, so delete all other references too?

# Compartment 5 (0.25ha) – 	Present habitat : Coppice woodland

Desired habitat: High forest/coppice woodland

Mgt Recommendation – 	Allow to develop into high forest in order to maintain screen for adjoining gardens.

- Remove rhododendron and laurel and kill stumps in winter 2004/5.

- Monitor and remove seedlings of rhododendron and laurel annually.

# Compartment 6 (0.44ha) – 	Present habitat: Coppice woodland

Desired habitat: High forest/coppice woodland

Mgt Recommendation – 	No coppice management for the next 5 years. It may be appropriate to re-coppice this compartment in the future (subject to coppice review in 2010).

- Remove rhododendron and laurel and kill stumps in winter 2005/6.

- Monitor and remove seedlings of rhododendron and laurel annually.

# Compartment 7 (0.24ha) – 	Present habitat: High forest

Desired habitat: High forest

Mgt Recommendation – 	Allow to develop as high forest. Cut back undergrowth only to keep footpaths clear.

- Remove rhododendron and laurel and kill stumps in winter 2006/7.

- Monitor and remove seedlings of rhododendron and laurel annually.

# Compartment 8 (0.18ha) – 	Present habitat: High forest

Desired habitat: High forest

Mgt Recommendation – 	Allow to develop as high forest. Cut back undergrowth only to keep footpaths clear.

- Remove rhododendron and laurel and kill stumps in winter 2007/8.

- Monitor and remove seedlings of rhododendron and laurel annually.

# Compartment 9 (0.24ha) – 	Not sure where we are talking about1

# Present habitat: Amenity Grassland

Desired habitat: Amenity Grassland/Woodland glade

Mgt Recommendation – 	If the local residents feel there is a need for a kickabout area for local kids then this area is suitable. If however no need is identified then this area would make an ideal woodland glade.

- Investigate potential uses of this area particularly the restoration of the pond.

- Remove new tree/shrub growth to preserve as woodland glade

# Compartment 10 (1.22ha) – 	Present habitat: High forest

Desired habitat: High forest

Mgt Recommendation – 	Allow to develop as high forest. Cut back undergrowth only to keep footpaths clear.

- Remove rhododendron and laurel and kill stumps in winter 2008/9.

- Monitor and remove seedlings of rhododendron and laurel annually.

- Lay hedge along Reading Road boundary in winter of 2001/2, 2002/3 & 2003/4.

- Consider planting bluebells to encourage further spread  No need to plant   Seed bank in soil – will expand on this.

Compartment 11 (0.22ha)	 -	Present habitat: Scrub  Where are we talking about?!

Desired habitat: Scrub

- Non-intervention area.

- Plant hedge of native species along Jubilee Avenue border winter 2004/5

- Remove fence after the hedge has achieved substantial growth

Compartment 12 (0.26ha) -	Present habitat; Scrub and trees

Desired habitat: Scrub and trees

- Non-intervention area.

Compartment 13 (0.64ha) -	Present habitat: Wet grassland and trees

Desired habitat: Wet grassland and trees

Mgt Recommendation – 	Maintain and enhance diversity of grassland area.

- Adjust grass mowing regime to leave meadow flowers area uncut until mid-summer, cuttings to be removed

- Carry out botanical survey of meadow in summer each year.

- Investigate potential for introducing species by plug planting in summer 2006/7.

General Site Management

- Upgrade footpath surfaces in summer of each year. (See Management Map.  Keep in

- Monitor breeding birds in summer of each year.  Add something about nest boxes

- Ensure that any trees that are a risk to the public are made safe. Seems to be WTC policy to consult with WBC regularly about this

- Carry out visitor survey in summer 2005.  discuss

- Carry out review of coppice management in summer 2010.  up date

- Produce annual site report (Incidents, events and wildlife) each year.  Discuss

- Monitor and control occurrences of Spanish Bluebell  Keep in ,but difficult to do as they hybridise  producing plants with intermediate characters

- Place squirrel-proof nest boxes to encourage breeding done; add something about cleaning and recording use annually

- Add something about an exhibit or some sort of promotional event every so often (say every 2 – 4 years)?